PROJECT PROPOSAL

Smart Recipe & Pantry Assistant

Cook from what you already have — less waste, less guesswork.

| Item | Detail |
| --- | --- |
| Team | Apex |
| Project title | Smart Recipe & Pantry Assistant (What2Cook) |
| Document | Project Proposal (DISCOVER phase deliverable) |
| Version | 1.1 |
| Date | 11 September 2026 |
| Prepared by | Chell Hmue May, Eaindray Su Pan, Kyu Kyu Thin, Hsu Myat Thwe, Thwin Khant Nyar Zaw |

# Table of Contents

1.  Executive Summary

2.  Problem Statement

3.  Project Goals and Objectives

4.  Scope

5.  Feature Breakdown and Acceptance Criteria

6.  Proposed Solution and Architecture

7.  User Journey

8.  Legal and Compliance Requirements

9.  Project Team and Responsibilities

10.  Diagrams

11.  Timeline and Milestones

12.  Risks, Constraints and Mitigations

13.  Conclusion

14.  Authorisation

# 1. Executive Summary

The Smart Recipe & Pantry Assistant is a mobile-first web application that helps home cooks living alone to decide what to make from the ingredients they already have. Users scan a grocery receipt to add items to their pantry automatically, then select what they want to use and the system generates a personalized recipe around it, respecting their dietary preferences. Once a meal is marked as cooked, the app deducts the ingredients it used and asks the user to confirm what is left, so the pantry stays accurate without anyone typing an inventory. Planned meals are converted automatically into a grocery list containing only the items actually missing.

Young people living alone throw away a large share of the food they buy — not deliberately, but because meal decisions are made separately from the food already in the kitchen. Small amounts left after cooking are forgotten at the back of the fridge until they spoil. Even when people know what is left, turning a random handful of ingredients into a meal takes enough effort that takeout wins. Recipe websites are organised around dishes rather than around available ingredients, and meal plans, saved recipes and shopping lists live in different places. The result is predictable: people overbuy, cook the same few meals, and discard edible food every week.

This proposal describes a single, tightly scoped workflow — pantry in, meal plan and grocery list out — delivered over a 14-week programme by a five-member team. The system is designed under Thai law from the first sprint: dietary and allergy data is treated as sensitive personal data under the PDPA, scanned receipts are parsed and then discarded rather than retained, every content action is logged under the Computer Crime Act §26, and every consent and AI generation is stored as a retrievable, reproducible record under the Electronic Transactions Act.

Success is measured, not asserted. In a before/after pilot with real users, the project targets a median reduction of at least 20% in self-reported food thrown away per week, and a drop of at least 10% in median weekly grocery spend, measured over at least two weeks per user.

# 2. Problem Statement

Users of the current, informal way of planning meals face three connected obstacles. These were confirmed in user interviews and are referenced throughout this proposal as pains P1–P3.

| ID | Pain | Description |
| --- | --- | --- |
| P1 | Forgotten leftovers | Young people living alone lose track of the small amounts left after cooking — one egg, two tomatoes, half an onion. These get pushed to the back of the fridge, forgotten, and found only once they have gone bad, so the food is thrown away and bought again. |
| P2 | Decision fatigue and unusable recipes | Even when users know what is left, turning a random handful of ingredients into a meal takes real mental effort. Recipe sites are organised around established dishes, not around available ingredients, so users must read a recipe first and then check whether they can make it — and most recipes demand a shopping trip for one or two missing items. Faced with that effort, people default to takeout. |
| P3 | Disconnected planning and shopping | Meal plans, saved recipes and grocery lists live in notes apps, screenshots, bookmarks and memory. Shopping lists are written from scratch with no view of what is already at home, so users over-buy items they already have and forget the ones they need. |

The consequence is a weekly loss of both money and time: users overbuy, cook the same few meals repeatedly, and throw away edible food.

# 3. Project Goals and Objectives

Goal. Help users cook from what they already have, so that less food is wasted and less money is spent.

## 3.1 Objectives

- Make the pantry accurate without manual entry — build the pantry automatically from a scanned grocery receipt, and keep it current by deducting ingredients when a meal is marked as cooked, so users always see what they have and how much without typing it in.

- Cook from what is on hand — use AI to generate recipes built around the pantry items the user selects, so even a small handful of leftovers becomes a usable meal instead of opting for takeout.

- Respect dietary needs — apply saved dietary filters (vegetarian, gluten-free, low-carb, allergies etc.) to every generated or suggested recipe, with zero tolerance for violations.

- Streamline grocery shopping — convert selected meals into an accurate shopping list that excludes anything already in the pantry.

- Reduce food waste measurably — achieve a documented before/after reduction in discarded food and in weekly grocery cost with real users.

- Comply by design — satisfy PDPA, Computer Crime Act §26, and Electronic Transactions Act obligations as build requirements, not as a later audit.

## 3.2 Success criteria

| ID | Criterion | Target |
| --- | --- | --- |
| NFR1 | Food waste and grocery cost (the project metric) | Food waste down ≥ 20%; weekly grocery cost down ≥ 10%; |
| NFR2 | Pantry intake speed | A full receipt into the pantry in under 1 minute |
| NFR3 | Receipt scan accuracy | 85% of items read correctly; user confirms all items before saving |
| NFR4 | Recipe generation latency | Scanned recipe ready in under 10 seconds |
| NFR5 | AI fidelity — pantry | 90% of recipes use only pantry items plus basic staples |
| NFR6 | AI fidelity — dietary | 100% — every recipe is checked for restricted ingredients before it is shown |
| NFR7 | Grocery list accuracy | Never lists an item user already has |
| NFR8 | Availability | Online 99% of the month |
| NFR9 | Page load | Pantry list (up to 200 items) and grocery list each render in under 3 seconds on a mid-range phone |
| NFR10 | Log retention | Access/action logs retained ‡ 90 days, configured explicitly and not left at cloud defaults. |
| NFR11 | Confirmation fatigue | Marking a meal cooked and confirming leftovers takes no more than 2 taps and under 10 seconds. |

# 4. Scope

## 4.1 In scope — the core workflow

These core features support the smart recipe & pantry assistant.

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| F1 | Receipt Scanner | Scan a grocery receipt to add items and quantities to the pantry automatically, with no typing. | Core |
| F2 | Pantry Tracker | Check what food you have and how much, update if there are any mismatches in the list. | Core |
| F3 | AI Recipe Generator | AI creates a recipe from pantry contents, respecting dietary filters. | Core |
| F4 | Auto Grocery List | Turn planned meals into a shopping list, minus what is already stocked. | Core |
| F5 | Recipe Saving | Save AI-generated and manually entered recipes for reuse. | Core |
| F6 | Dietary Filters | Filter recipes by vegetarian, gluten-free, low-carb and allergy needs etc. | Core |
| F7 | Search by Ingredient | Find saved recipes using ingredients already on hand. | Core |

## 4.2 Out of scope for this phase

- Integration with a licensed Certification Authority, and any "certified" or "nutritionist-approved" claim in the product (LR9).

- Nutritional analysis and cost tracking.

- Grocery retailer / delivery integrations and multi-household shared pantries.

- Native iOS and Android applications — the deliverable is a mobile-first web app.

- A self-hosted or fine-tuned recipe model (see the architecture trade-off in section 6.2).

# 5. Feature Breakdown and Acceptance Criteria

Requirements state what a user wants; features state what gets built. Each feature below is testable.

| ID | Feature | Key acceptance criteria | Traces |
| --- | --- | --- | --- |
| FE1 | Receipt Scanning & Pantry Intake | Scan and confirm a 10-item receipt in under 60 seconds. Match at least 85% of items correctly. Show all items for confirmation. | F1; NFR2, NFR3 |
| FE2 | Pantry Management | Show item quantities and keep them updated. Show items with the date added. Allow editing and deleting. Display items in under 3 seconds. | F2; NFR9 |
| FE3 | Dietary Profile & Consent Gate | Require user consent before setting dietary preferences or generating recipes. Store consent and withdrawal with user information. | F6; LR1, LR2, LR7 |
| FE4 | AI Recipe Generation | Use selected pantry ingredients and always follow dietary filters. Send only ingredients and dietary data. Save each generation in the recipe and can be deleted. | F3; NFR4, NFR5, NFR6, NFR8 ; LR2, LR8 |
| FE5 | Cooked & Leftover Confirmation | Deduct recipe quantities when a meal is marked cooked. Show removed items in the confirmation box. Keep the pantry unchanged if not confirmed. | F2; NFR11; LR8 |
| FE6 | Recipe Library | Save and reopen recipes without regenerating. Can view the saved recipe and select to cook again. | F5,F7; LR4, LR5 |
| FE7 | Auto Grocery List | When a user selects a recipe, the system compares its ingredients against the pantry and adds only the missing ones to the shopping list; items already in the pantry are never added; each list generation is stored as a record. | F4; NFR7, LR8 |
| FE8 | Compliance & Audit Layer | Every create, edit and delete is logged with account id, IP and time; logs are kept separately from user content for at least 90 days (up to 1 year), stay after account deletion, and login stores only a token. | LR3–LR6, LR9 |

# 6. Proposed Solution and Architecture

## 6.1 System architecture

The application is a mobile-first web client over a service-oriented backend.

| Layer / component | Responsibility |
| --- | --- |
| Client (web app) | Smart receipt scanner, generate recipes and manage the pantry. |
| Pantry Service | Pantry CRUD, deduct-on-cooked (F1, F2). |
| Recipe Service | Recipe generation, saved recipe library, ingredient search (F3, F5, F7). |
| Grocery List Service | Derives the list at request time: planned meals minus current stock (F4). |
| Consent Service | Dietary opt-in, Terms acceptance, AI-transfer consent and withdrawal (F6, LR1, LR2, LR7). |
| AI Gateway | The single outbound chokepoint: strips identity and writes the generation record (LR2, LR8). |
| Audit & Log Service | Writes account id, IP and timestamp for every create/edit/delete (LR4–LR6). |
| App DB | Pantry, recipes, grocery list and the dietary profile. |
| Consent store | Append-only acceptance and consent records. |
| Log store | Access and action logs, retained ≥ 90 days by explicit configuration. |
| Generation store | AI output text, model version, pantry snapshot, filters, timestamp. |

## 6.2 Key design decisions

- The AI Gateway is its own component. It handles identity removal, and generation records in one place.

- Log store. Logs and consent records need to remain even after user content is deleted, so they are stored separately.

- The Consent Service gates the gateway. Users must pass the consent check before the app can use the AI service.

- The dietary profile is encrypted. It is sensitive personal data under the PDPA.

# 7. User Journey

Persona — Susan. Works full time, shops once a week, throws out produce most weeks, and orders takeout when she cannot decide what to cook (P1, P2, P3).

| # | Screen | Susan does | System does |
| --- | --- | --- | --- |
| J1 | Sign-up / Terms | Creates an account and accepts the Terms and the AI & Food Safety Disclaimer. | Stores acceptance: user id, timestamp, version. |
| J2 | Dietary profile | Opts in to gluten-free and a peanut allergy. | Stores it as sensitive data under a separate explicit opt-in; never set by default. |
| J3 | Scan receipt | Photographs the receipt from Sunday's grocery trip — one tap, no typing. | Parses 10 line items with quantities in about 8 seconds and shows them for review. |
| J4 | Confirm intake | Glances at the list, fixes one misread item ("CHRY TOM" → cherry tomatoes), taps Confirm. | Saves all 10 items to the pantry; flags nothing silently. Total time: under a minute. |
| J5 | Pantry list | Opens the app on Wednesday evening. | Shows what is currently in the pantry with quantities — including the 1 egg and 2 tomatoes left. |
| J6 | Select ingredients | Taps spinach, eggs and tomatoes, then "Cook something with this". | Registers the three selected items as the basis for generation. |
| J7 | Consent | Taps "Cook something with this" for the first time. | Asks consent to send ingredient names and dietary flags, and explains what is not sent. |
| J8 | Recipe result | Waits about 6 seconds. | Returns a spinach-and-egg recipe using pantry items and staples only, with zero gluten and zero peanuts; stores the generation record. |
| J9 | Recipe result | Taps "Save". | Saves to the library; logs account id, IP and timestamp separately from the content. |
| J10 | Cooked | Marks Thursday's meal "cooked". | Show confirmation box to user, deducts the used quantities so the pantry stays accurate for next week. |

## 7.1 Alternate and failure paths

- AI service down or rate-limited: a plain-language notice, never a raw error (NFR8).

- Pantry empty: the user is prompted to add items rather than generating from nothing.

- Consent withdrawn: generation is disabled and the withdrawal is stored the same way the consent was (LR7).

- Account deleted: pantry, plan, recipes and dietary profile are deleted; access logs are retained ≥ 90 days as the law requires.

- A generated recipe contains an allergen: release blocker — NFR5 is 100%, not a target.

# 8. Legal and Compliance Requirements

Three Thai laws govern this system. Each obligation below is carried into the backlog as a Must item, so compliance is verified by acceptance testing rather than by review at the end.

## 8.1 Personal Data Protection Act (PDPA)

- Dietary filters that can reveal health or religion ( e.g. gluten-free/coeliac, diabetic, halal, allergy lists) are treated as sensitive personal data and collected under explicit, separate opt-in consent — never as a silent default (LR1).

- Sending pantry items and dietary flags to a third-party AI service is disclosed, consented to before the first generation, and minimised to ingredient names plus dietary flags — never the account email, name, or household identifiers (LR2).

- Pantry data is used only for recipe generation and the grocery list — not for advertising, resale or profiling (LR3).

- Account deletion removes pantry items, saved recipes and the dietary profile, and they are not retained in backups beyond the stated window; access logs are the documented exception (LR3).

- Social or email login stores a verification token only, never a provider credential (LR3).

## 8.2 Computer Crime Act §26

- Creating content ( a saved AI recipe) logs the account ID, IP address and timestamp separately from the content itself (LR4).

- Edit and delete actions log actor identity, IP and timestamp, kept ≥ 90 days even after the item is deleted (LR5).

- A record can be flagged for extended retention up to one year on a competent authority's request, without altering its content (LR6).

- A taken-down recipe is still retained internally, with its log, for the required period.

- Log retention on cloud infrastructure is configured explicitly to ≥ 90 days, since cloud defaults are usually shorter (NFR10).

## 8.3 Electronic Transactions Act §9 / 26 / 28

- Accepting the Terms of Use and the AI & Food Safety Disclaimer records user ID, timestamp and terms version as a retrievable acceptance record (LR7).

- Consent for sensitive dietary data and for AI transfer — and its withdrawal — is stored as a retrievable, timestamped, versioned record (LR7).

- Every AI-generated recipe stores its exact text, the model version, the pantry snapshot and the dietary filters used, so the output can be reproduced in a later dispute (LR8).

- Confirmations such as "meal plan saved" and "grocery list generated" are stored as retrievable records, not transient UI notices (LR8).

- No "certified", "nutritionist-approved" or CA-backed signature language appears anywhere, because no licensed Certification Authority or certified professional is involved (LR9).

# 9. Project Team and Responsibilities

Team Apex is a five-member team. Each member owns one area end to end and is accountable for the deliverables listed against that role.

| Student ID | Name | Role | Responsibilities |
| --- | --- | --- | --- |
| 6631503056 | Chell Hmue May | Product Owner | Owns the project vision; defines requirements; manages scope, priorities and timeline. |
| 6631503057 | Eaindray Su Pan | AI Lead | Owns the team's AI tooling; builds agents.md, skills.md, the spec and the backlog; handles AI disclosure and governance. |
| 6631503063 | Kyu Kyu Thin | QA / Tester | Verifies specs against the backlog; checks traceability and legal requirements; tests that acceptance criteria are met. |
| 6631503120 | Hsu Myat Thwe | Tech Lead | Oversees the GitHub repository, code standards and technical decisions. |
| 6631503096 | Thwin Khant Nyar Zaw | Designer | Creates user-friendly, visually appealing and intuitive digital experiences; owns the wireframes and the visual prototype. |

## 9.1 Other stakeholders

| Stakeholder | Interest in the project |
| --- | --- |
| Target users —students and young individuals living alone | Track their pantry, get recipes and shop from the generated list with less waste. |
| Course instructors / assessors | Evidence of traceability from interview pain to requirement, feature, acceptance criterion and test. |
| Third-party AI service provider | Usage volume, cost and rate limits; the subject of the PDPA cross-border transfer disclosure. |

# 10. Diagrams

10.1. Context Diagram

10.2. Use-case Diagram

10.3. Activity Diagram

10.4. Architecture Diagram

# 11. Timeline and Milestones

| Phase | Weeks | Milestone and deliverables |
| --- | --- | --- |
| Discover | W1–W5 | Project charter; requirement spec and backlog; four diagrams and a prototype sketch; User Validation Gate (pass/fail). |
| Build | W6–W8 | Scope locked and Sprint 0; Alpha Demo — a user scans a receipt, adds pantry items, generates an AI recipe from them, and receives a grocery list end to end. |
| Test | W9–W11 | Beta Review — before/after metric on food waste and weekly grocery cost , plus at least three feedback-driven fixes (Impact Report). |
| Deliver | W12–W14 | Real-user sign-off; Final Showcase (10-minute pitch); portfolio pack — case study, demo video, evidence log, impact metrics and role statements. |

## 11.1 Deliverables checklist

- Project charter, requirement specification and prioritised backlog (Discover).

- Context, use-case, architecture and activity diagrams, plus the low-fidelity prototype (Discover).

- Working application covering the core workflow FE1–FE7 with FE8 behind it  (Build).

- Test evidence: the 20-generation AI generated recipes, the 10-plan grocery-list check, and the compliance log verification (Test).

- Impact report with before/after metrics, and the final portfolio pack (Deliver).

# 12. Risks, Constraints and Mitigations

| Risk / constraint | Why it matters | Mitigation |
| --- | --- | --- |
| AI output quality | Hallucinated quantities or an ignored dietary restriction would break user trust and could be unsafe. | We tested 20 generated recipes against NFR5 and NFR6. Every recipe is checked for restricted ingredients before the user sees it. If one fails, we do not release. We save every generation so we can repeat any failure. |
| Receipt scanning accuracy | Receipts use short or store-specific names ("TOM CHRY 250G"), so a misread item puts the wrong data into the pantry and everything after it is wrong. | The user checks and corrects every scanned item before it is saved. We test the scanner on real receipts early in the project, not at the end. |
| Pantry accuracy over time | The pantry is only useful if it matches what is really in the kitchen. Items eaten outside a recipe are never deducted, so the numbers slowly drift. | Cooking a recipe deducts the ingredients automatically, so the pantry stays correct without extra work. The user can fix any number during the confirmation step. |
| Confirmation fatigue | The leftover step only works if users mark meals as cooked. If they skip it, the pantry becomes wrong and nobody notices. | We keep the confirmation to three taps or fewer. If the user never confirms, we leave the pantry unchanged instead of guessing. |
| Measurement difficulty | Food waste reduction is self-reported, so the headline metric could be challenged. | NFR1 defines the method up front: median per household per week, before/after, ≥ 2 weeks per user, with weekly grocery cost as a second measure. |
| Consent prompt friction | A legal wall before the first generation could scare users off at the key moment. | Show exactly what is sent (ingredients and dietary flags) and what is not, instead of a legal blob (LR2). |
| Compliance scope creep | Logging, consent records and retention touch every feature and can be deferred until it is too late. | Compliance is a cross-cutting Must requirement built alongside FE1–FE7, with its own acceptance criteria. |

# 13. Conclusion

The Smart Recipe & Pantry Assistant addresses a common and measurable household problem with a single, coherent workflow rather than a broad feature set. By connecting the pantry, the recipe generator and the shopping list in one place, and by generating recipes from what is actually on hand, the system removes the daily "what should I cook?" decision and the weekly cycle of forgotten leftovers and overbuying.

The scope is deliberately narrow and every requirement is traceable from an interview pain or a legal obligation through to a testable acceptance criterion. Thai PDPA, Computer Crime Act and Electronic Transactions Act obligations are treated as build requirements from the first sprint. Success will be judged on a real before/after measurement with real users, not on the feature list.

# 14. Authorisation

The undersigned team members approve this proposal and commit to the scope, timeline and responsibilities described above.

| Student ID | Name | Role | Signature / Date |
| --- | --- | --- | --- |
| 6631503056 | Chell Hmue May | Project Owner | 11 Sep 2026 |
| 6631503057 | Eaindray Su Pan | AI Lead | 11 Sep 2026 |
| 6631503063 | Kyu Kyu Thin | QA / Tester | 11 Sep 2026 |
| 6631503120 | Hsu Myat Thwe | Tech Lead | 11 Sep 2026 |
| 6631503096 | Thwin Khant Nyar Zaw | Designer | 11 Sep 2026 |